Build Roadmap — The QC Tool

Living plan · adapted progressively

Version 0.1 · Status: living roadmap. The product/tool build sequence — distinct from the per-POC roadmap inside the project template. Phases are ordered but adaptable; re-order, add, or drop as the picture changes.

| Deliverable / step | Status |
| --- | --- |
| Phase 0 — Framework & specs |  |
| Document framework: project template, validation shell + 3 cores, model card, monitoring | Done |
| Intake & feasibility agent spec (two-gate protocol) | Done |
| Coding-standards shell (generic) | Done |
| Golden example: Asian / reference-anchored (rebuild via the tool later) | Draft |
| Phase 1 — Finish standards & specs |  |
| QC implementation core — Qiskit coding doc (QAE skeleton + current-API patterns + QC standards) | Done |
| Builder-agent spec | Done |
| Implementation cores: QAOA, quantum kernels | Next |
| Phase 2 — Convert agent-operating docs into Skills |  |
| Coding-standards shell → markdown Skill | Planned |
| QC implementation core + current-Qiskit pattern library → Skill | Planned |
| Intake & builder specs → Skills (Skill = source of truth; Word = derived view) | Planned |
| Phase 3 — Build the agents |  |
| Intake & feasibility agent (funnel, two gates, Socratic loop) | Planned |
| Builder / benchmark coding agent (loads the Skills) | Planned |
| Wire the pipeline: intake → gates → build → validate → outcome → docs | Planned |
| Phase 4 — Golden examples per archetype (test the agents) |  |
| Optimization (QAOA / portfolio) | Planned |
| Predictive (credit / fraud) | Planned |
| Reference-anchored: rebuild Asian via the tool, test thoroughly | Planned |
| Phase 5 — Productise & scale (funded stage) |  |
| Static landscape page (state of tech, dated, sourced) | Planned |
| Hardware-neutral / multi-vendor (Braket) | Roadmap |
| Real-QPU execution (premium tier) | Roadmap |
| Hosted front-end + UI | Funded |

Two anchors to keep in view: Phase 2 is where the agent-operating docs (coding-standards shell, QC core, agent specs) become machine-loadable Skills — the point you flagged. And Phase 4 is gated by the agents existing: the golden examples are how each archetype's core gets built and tested, so they follow the agents, not precede them.